INTELLIA360

Product Requirements Document (PRD)

Gamified AI-Powered Learning Management System

Version 1.0

Prepared for: Intellia360 (intellia360.com)

Date: July 28, 2026

Status: Draft for Review

# 1. Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | Jul 2026 | Product Team | Initial draft based on existing site structure & roadmap notes |
| 1.0 | Jul 2026 | Product Team | First complete draft circulated for stakeholder review |

# 2. Executive Summary

Intellia360 is currently a WordPress/LearnPress-based gamified math learning website (intellia360.com) serving over 10,000 students across Singapore, Pune, and San Francisco, with Grade 1–5 math programs live and Grades 6–10 planned. The platform combines curriculum-aligned lessons with gamification (XP, coins, badges, leaderboards) and is positioned as "Play. Learn. Evolve."

This PRD defines the requirements to evolve Intellia360 from a WordPress site into a purpose-built, scalable SaaS Learning Management System (LMS) with native gamification, AI tutoring, and multi-role dashboards for Students, Parents, Teachers, Schools, and Admins. The companion Technical Requirements Document (TRD) defines the architecture, stack, and implementation plan (Next.js + NestJS + PostgreSQL) to deliver this product.

# 3. Background & Problem Statement

## 3.1 Current State

- Built on WordPress with the LearnPress LMS plugin and a gamification plugin (GamiPress), themed with Elementor.

- Course catalog is limited to Math, organized by grade (Grade 1–5 live; Grades 6–10 planned).

- Existing gamification: XP/points, leaderboard, login/streak tracking, quiz scores — all plugin-driven.

- Student login and profile exist today via a WordPress account/profile page; no distinct Parent or Teacher dashboards.

- Marketing pages exist for Schools, ThinkTales (story-based learning), and IntelliaPlay (educational games).

## 3.2 Limitations Driving This Initiative

- Plugin-based architecture limits how deeply gamification, AI, and reporting can be customized or scaled.

- No unified data model connecting a student's learning activity, gamification state, and parent/teacher visibility.

- No AI-powered tutoring, hinting, or content generation — a core differentiator on the roadmap.

- Performance, real-time features (live leaderboards, notifications), and multi-tenant school management are difficult to achieve natively in WordPress at scale.

- Reporting for parents/teachers/schools is not currently a first-class feature.

# 4. Goals & Objectives

## 4.1 Business Goals

- Migrate Intellia360 from a plugin-dependent WordPress LMS to a dedicated, scalable SaaS learning platform.

- Expand from Math-only (Grades 1–5) to a full curriculum across Grades 1–10.

- Introduce AI-powered personalization (tutoring, hints, worksheets, story generation) as a key differentiator.

- Enable a B2B channel: schools can onboard as institutional customers with admin oversight of teachers and students.

- Increase engagement and retention through a deeper, real-time gamification engine.

- Establish reliable subscription revenue via in-product payments, coupons, and invoicing.

## 4.2 Product Goals

- Deliver dedicated dashboards for each user role: Student, Parent, Teacher, Admin, School.

- Provide a consistent, addictive learning loop: Lesson → XP/Coins → Badges → Leaderboard → Mission → Reward.

- Give parents and teachers meaningful, real-time visibility into learning progress.

- Keep the public marketing site (Home, Features, Pricing, Schools, Parents, Teachers, Blog, Contact) as the top-of-funnel, feeding into the application.

# 5. Target Users & Personas

| Persona | Description | Primary Needs |
| --- | --- | --- |
| Student (Grades 1–10) | Primary learner using courses, quizzes, and games. | Engaging lessons, instant feedback, rewards, AI help when stuck. |
| Parent | Monitors one or more children's progress. | Simple progress reports, alerts, confidence their child is improving. |
| Teacher | Manages classes, assigns work, tracks students. | Class-level analytics, assignment tools, lesson planning support. |
| School Admin | Manages the institution's teachers, students, and licenses. | Bulk onboarding, institutional reporting, billing oversight. |
| Platform Admin | Anthropic-side / Intellia360 staff managing the whole platform. | Content management, user management, system health, payments. |

# 6. Scope

## 6.1 In Scope (Phase 1 Release)

- Public marketing website (rebuilt or retained, integrated with the new application via SSO).

- Authentication & role-based access (Student, Parent, Teacher, Admin, School).

- Student, Parent, Teacher, and Admin dashboards.

- Learning module: Courses, Lessons, Videos, Quizzes, Worksheets, Assignments.

- Gamification module: XP, Coins, Badges, Leaderboard, Daily Streaks, Missions, Rewards.

- AI module: AI Tutor, AI Quiz generation, AI Hint, AI Homework Help.

- Payments: Subscriptions, Coupons, Invoicing.

- Reports: Student Progress, Analytics, Parent Reports.

## 6.2 Out of Scope (Phase 1)

- Native mobile apps (iOS/Android) — web-responsive only in Phase 1; mobile apps considered for a later phase.

- Subjects beyond Math for the initial migrated release (expansion to other subjects is a post-launch roadmap item).

- Offline/low-connectivity mode.

- Third-party school SIS/LMS integrations (e.g., Google Classroom sync) — candidate for Phase 2+.

# 7. Product Structure

The product is organized into the following top-level areas, reflecting both the public site and the application:

## 7.1 Landing Website

- Home, Features, Pricing, Schools, Parents, Teachers, Blog, Contact

## 7.2 Application

- Authentication, Student Dashboard, Parent Dashboard, Teacher Dashboard, Admin Dashboard

## 7.3 Learning

- Courses, Lessons, Videos, Quizzes, Worksheets, Assignments

## 7.4 Gamification

- XP, Coins, Badges, Leaderboard, Daily Streak, Missions, Rewards

## 7.5 AI

- AI Tutor, AI Quiz, AI Hint, AI Homework Help

## 7.6 Payments

- Subscription, Coupons, Invoice

## 7.7 Reports

- Progress, Analytics, Parent Report

# 8. Functional Requirements

## 8.1 Authentication & Roles

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-AUTH-1 | Users can register and log in via email/password; JWT + refresh token session management. | Must |
| FR-AUTH-2 | System supports distinct roles: Admin, Student, Parent, Teacher, School, Coach — each with scoped permissions. | Must |
| FR-AUTH-3 | A Parent account can be linked to one or more Student accounts. | Must |
| FR-AUTH-4 | A School Admin can bulk-create and manage Teacher and Student accounts under their institution. | Should |
| FR-AUTH-5 | Password reset, email verification, and session/device management. | Must |

## 8.2 Student Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-STU-1 | Student sees today's mission, continue-learning shortcut, XP earned, and current streak on login. | Must |
| FR-STU-2 | Student can browse assigned/available courses by grade and continue lessons in progress. | Must |
| FR-STU-3 | Student can view their badges, achievements, and position on the leaderboard. | Must |
| FR-STU-4 | Student can access the AI Tutor, AI Hint, and AI Homework Help from within a lesson or quiz. | Should |

## 8.3 Parent Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-PAR-1 | Parent can view progress, XP, streaks, and quiz scores for each linked child. | Must |
| FR-PAR-2 | Parent receives a periodic (e.g., weekly) auto-generated progress summary report. | Should |
| FR-PAR-3 | Parent can manage subscription/payment details for their child's account(s). | Must |

## 8.4 Teacher Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-TCH-1 | Teacher can view class-level analytics: completion rates, average scores, at-risk students. | Must |
| FR-TCH-2 | Teacher can create and assign worksheets/assignments to a class or individual students. | Should |
| FR-TCH-3 | Teacher can use an AI Lesson Planner to generate suggested lesson content. | Could |

## 8.5 Admin & School Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-ADM-1 | Admin can manage courses, lessons, quizzes, and worksheets (CMS-style content management). | Must |
| FR-ADM-2 | Admin can manage users, roles, and institutional (school) accounts. | Must |
| FR-ADM-3 | School Admin can view institution-wide adoption and performance analytics. | Should |

## 8.6 Learning Module

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-LRN-1 | Courses are organized by grade, with chapters/topics containing lessons. | Must |
| FR-LRN-2 | Lessons support video, text, and interactive content types. | Must |
| FR-LRN-3 | Quizzes support multiple question types with immediate scoring and feedback. | Must |
| FR-LRN-4 | Worksheets can be downloaded/completed and submitted for review. | Should |
| FR-LRN-5 | Assignments can be created by teachers and tracked to completion. | Should |
| FR-LRN-6 | Student progress is tracked per lesson, chapter, and course. | Must |

## 8.7 Gamification Module

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-GAM-1 | Completing a lesson/quiz awards XP and Coins per a configurable rules engine. | Must |
| FR-GAM-2 | Badges/Achievements unlock automatically when criteria are met. | Must |
| FR-GAM-3 | A leaderboard ranks students by XP, refreshed in near real-time. | Must |
| FR-GAM-4 | Daily Streak tracks consecutive days of activity and resets per defined rules. | Should |
| FR-GAM-5 | Daily/weekly Missions are assigned and rewarded on completion. | Should |
| FR-GAM-6 | Coins can be redeemed for in-app Rewards (e.g., avatar items, unlocks). | Could |

## 8.8 AI Module

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-AI-1 | AI Tutor answers student questions conversationally within a lesson context. | Should |
| FR-AI-2 | AI Hint provides a graduated hint (not the full answer) when a student is stuck on a quiz question. | Should |
| FR-AI-3 | AI Homework Help assists with worksheet/assignment questions outside of live lessons. | Should |
| FR-AI-4 | AI can generate supplementary quiz questions aligned to a lesson's learning objective. | Could |
| FR-AI-5 | AI can generate a parent-friendly natural-language progress summary. | Could |

## 8.9 Payments Module

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-PAY-1 | Parents/Schools can subscribe to a plan (monthly/annual) per student or per institution. | Must |
| FR-PAY-2 | Coupon codes can be applied at checkout for discounted enrollment. | Should |
| FR-PAY-3 | Invoices are generated and available for download after each payment. | Should |

## 8.10 Reports Module

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-REP-1 | Progress reports show course/lesson completion and quiz performance over time. | Must |
| FR-REP-2 | Analytics dashboards (Admin/Teacher) show engagement and performance trends. | Should |
| FR-REP-3 | Parent Reports summarize a child's activity in a simplified, non-technical format. | Should |

# 9. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Core pages (dashboard, lesson player) load in under 2 seconds on broadband connections. |
| Scalability | Architecture must support growth from ~10,000 to 100,000+ active students without redesign. |
| Availability | Target 99.5% uptime for the application tier. |
| Security | All personal data encrypted in transit (TLS) and at rest; role-based access control enforced server-side. |
| Privacy & Compliance | Handle student data (many users are minors) in line with COPPA/GDPR-style principles: parental consent, data minimization, and clear retention policy. |
| Accessibility | Public site and core learning flows meet WCAG 2.1 AA where practical. |
| Localization | Architecture supports future multi-language content given the platform's presence across Singapore, India, and the US. |
| Real-time | Leaderboard and notifications update in near real-time (target under 5 seconds). |

# 10. Success Metrics (KPIs)

- Student activation rate: % of registered students completing their first lesson within 7 days.

- Daily/Weekly Active Users (DAU/WAU) and streak retention rate.

- Lesson & quiz completion rates by grade.

- Subscription conversion rate and churn rate.

- Parent engagement rate (parents viewing a report at least monthly).

- AI feature adoption rate (% of students using AI Tutor/Hint per week).

- Net Promoter Score (NPS) from parents and teachers.

# 11. Assumptions & Constraints

## 11.1 Assumptions

- Existing WordPress content (courses, lessons, testimonials, blog) can be exported/migrated into the new data model.

- Initial launch continues to focus on Math, Grades 1–10, with other subjects following the same content model.

- AI features rely on third-party LLM providers (e.g., OpenAI, Gemini) rather than a self-hosted model.

## 11.2 Constraints

- A significant portion of end users are minors — all AI and gamification features must be designed with child-safety and age-appropriateness as first-class constraints.

- Migration must not disrupt the currently live, revenue-generating WordPress site until the new platform reaches feature parity.

# 12. Release Roadmap

The roadmap below reflects the phased plan for the initial build-out, aligned with the accompanying Technical Requirements Document.

| Phase | Duration | Focus |
| --- | --- | --- |
| Phase 1 | Weeks 1–2 | Authentication (JWT), user roles, PostgreSQL setup, Student/Parent/Teacher data models, basic landing pages. |
| Phase 2 | Weeks 3–4 | Courses & lessons, quiz engine, progress tracking, core dashboards. |
| Phase 3 | Weeks 5–6 | XP & rewards, coins, badges, leaderboards, daily missions. |
| Phase 4 | Weeks 7–8 | AI Tutor, AI-generated quizzes, worksheets, story generation (ThinkTales). |
| Phase 5 | Weeks 9–10 | Payments, parent analytics, teacher reports, school administration, notifications. |

# 13. Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data migration errors from WordPress/LearnPress | High | Run a staged migration with validation scripts and a parallel-run period before cutover. |
| AI cost overrun at scale | Medium | Cache common AI responses, set per-user rate limits, monitor token usage per feature. |
| Child-safety/compliance gaps in AI features | High | Add content filtering, human escalation paths, and restrict AI Tutor scope to curriculum topics. |
| Scope creep across 5 phases | Medium | Lock Phase 1–2 scope before development starts; treat later phases as adjustable. |

# 14. Appendix

Reference: existing site (intellia360.com), internal Site Structure document, and internal Roadmap/architecture notes, all reviewed as inputs to this PRD. See the companion Technical Requirements Document (TRD) for architecture, data model, and API specifications.